# The Private Lender's Toolkit

These checklists are the working versions of what chapters 4 to 14 explain. Copy them and adapt them to your own credit box. Where a limit is shown, it is Calder Ridge's limit in the case, a teaching choice and not a market standard. No checklist replaces judgment. Its job is to stop you from skipping a question when the desk is busy.

## Loan screening questions

Use these questions on a first call with a broker or sponsor. Chapter 4 explains why most requests die here.

☐ Who is the sponsor, and have we closed a loan with them before?

☐ What is the property type and the market, and is it inside our credit box?

☐ What is the loan amount, and does it fit our target size? In the case, Fund II's senior loans are about $50 million each.

☐ Is this an acquisition or a refinancing? If it is a refinancing, why is the current lender not extending?

☐ What is the business plan, stated in one sentence?

☐ What is the request as a share of total cost and as a share of as-is value?

☐ Does the stabilized NOI support the loan on a debt yield basis, before any optimism?

☐ How much cash equity goes in, and is it cash or claimed appreciation?

☐ What is the occupancy today, and what share of rent comes from the largest tenant?

☐ Is there a broker, and which other lenders are quoting?

☐ Is the closing date realistic for full underwriting and third-party reports?

☐ Does the sponsor's history include defaults, litigation, bankruptcy or a deed in lieu?

☐ Will our repo bank finance this asset type and this business plan?

☐ Will there be mezzanine debt or preferred equity behind us?

☐ Why is the sponsor coming to us: speed, certainty, or because others said no?

## Underwriting checklist

These are the steps in chapter 6. In the case, the credit box for a bridge loan sets these limits: maximum loan to cost 75 percent, maximum as-is loan to value 72 percent, maximum as-stabilized loan to value 70 percent, minimum stabilized debt yield 8.5 percent and minimum stabilized DSCR 1.15x.

☐ Rebuild in-place NOI from the rent roll and the trailing operating statements, not from the offering memorandum.

☐ Build stabilized NOI line by line and tie every rent assumption to market evidence.

☐ Set the as-is value and the as-stabilized value, and record the cap rate behind each.

☐ Confirm the total cost: purchase price, renovation or construction budget, and closing costs.

☐ Compute the maximum loan under each test.

☐ Identify the test that binds and write down why.

☐ Cap the initial funding with the as-is loan to value test.

☐ Size the future funding to the approved budget only.

☐ Compute the in-place debt yield on the initial funding.

☐ Compute the stabilized debt yield on the full commitment.

☐ Compute the in-place and stabilized DSCR at the loan rate.

☐ If the in-place DSCR is below 1.0x, size an interest reserve to cover the shortfall until stabilization.

☐ Test a lower stabilized NOI and a higher exit cap rate.

☐ Confirm that a refinancing lender could take out the loan at maturity on stabilized numbers.

☐ Check the rate cap strike and term against the business plan.

☐ Review lease rollover, concentration and the largest tenants' credit.

☐ Read the appraisal, property condition and environmental reports in full.

☐ Check that the budget has a contingency and that it is realistic for the scope.

☐ Confirm that the asset is eligible for the repo facility and estimate the advance.

☐ Write the base case, the downside and the exit in the credit memo.

## Sponsor diligence checklist

Chapter 7 explains each item.

☐ Track record with this exact business plan, property type and market.

☐ Results on comparable past deals, including the ones that went badly.

☐ Liquidity verified from statements, not from a personal financial summary alone.

☐ Net worth, and how much of it is illiquid or pledged elsewhere.

☐ Contingent liabilities: other guaranties, recourse debt, capital calls.

☐ Background, litigation, lien and bankruptcy searches on principals and entities.

☐ Source of the equity for this deal.

☐ Property management: in-house or third party, and its record.

☐ General contractor and construction manager, for renovation or development.

☐ References from other lenders, including those that suffered a loss.

☐ Ownership structure and who controls decisions.

☐ Behavior during the term sheet negotiation: candor, speed, consistency.

## Term sheet outline

Chapter 8 fills in this outline for Mercer Street.

☐ Borrower, sponsor and guarantors.

☐ Property and collateral.

☐ Loan amount: total commitment, initial funding, future funding and its purpose.

☐ Interest rate: index, spread, floor if any.

☐ Fees: origination, exit, extension.

☐ Initial term and extension options, with their conditions.

☐ Amortization or interest-only.

☐ Reserves: interest, capital, tax and insurance.

☐ Interest rate cap requirements.

☐ Recourse: non-recourse carve-outs, completion guaranty, carry guaranty.

☐ Cash management and reporting.

☐ Conditions to closing and to each draw.

☐ Good faith deposit and the costs it covers.

☐ Exclusivity period.

☐ Expiry date and the statement that the term sheet is not a commitment.

## Credit memo outline

Chapter 9 explains how the committee reads it.

☐ Summary: request, recommendation, key metrics, binding test.

☐ Sponsor.

☐ Property and market.

☐ Business plan and budget.

☐ Sizing under the four tests.

☐ Loan terms and pricing, with the lender IRR.

☐ Sources and uses.

☐ Risks and mitigants.

☐ Downside case and exit analysis.

☐ Financing: repo eligibility and expected advance.

☐ Third-party report findings.

☐ Conditions of approval.

## Draw request checklist

Chapter 9 covers future funding.

☐ Draw request on the agreed form, signed by the borrower.

☐ Draw matches budget line items, with no unapproved reallocations.

☐ Invoices and paid receipts for prior draws.

☐ Inspector's report confirming the work in place.

☐ Retainage held as agreed.

☐ Lien waivers from the contractor and major subcontractors.

☐ Title update with no new liens.

☐ Remaining budget still sufficient to complete, the in-balance test.

☐ No default and no material adverse change.

☐ Repo bank notified and future funding share confirmed.

## Watch list triggers

Chapter 13 explains how a loan moves onto the watch list. Any one of these triggers a review.

☐ A major tenant gives notice or asks for relief. On Linden Street, in March 2026, it was the largest tenant.

☐ In-place DSCR or debt yield falls below the underwriting case.

☐ The business plan falls a quarter or more behind schedule.

☐ A budget overrun, or the contingency is consumed early.

☐ The interest reserve is projected to run out before stabilization.

☐ A late payment, or a missed reporting deadline.

☐ The rate cap is expiring, with no replacement purchased.

☐ Maturity or an extension date is approaching and the extension test may fail.

☐ The sponsor shows distress on other assets or with other lenders.

☐ The repo bank re-marks the loan or questions its value.

☐ Insurance lapses, or property taxes go unpaid.

☐ Market evidence shows a sharp decline in values or rents.

## Workout decision checklist

Chapter 14 applies this checklist to Linden Street. In the case, Calder Ridge compared a modification at $36.0 million, a foreclosure at $33.0 million and a note sale at $35.1 million, and chose the modification.

☐ Get a current value and a current NOI from fresh evidence, not the original appraisal.

☐ Write out the cash flows for each option: modify, foreclose, sell the note, deed in lieu.

☐ Value every option at the same discount rate.

☐ Ask what new money the sponsor will put in, and whether they will stay engaged.

☐ Estimate the foreclosure timeline and its legal and carrying costs with counsel.

☐ Price the leasing capital needed to restabilize the property.

☐ Obtain a real note sale bid rather than a guess.

☐ Agree a plan with the repo bank and fund any margin call. On Linden Street it was $6.3 million.

☐ Measure the loss against par and its effect on fund income.

☐ Prepare the investor communication before the decision becomes public.

Julian R. Sterling, The Private Real Estate Lender. A working aid, not legal, tax, accounting or investment advice.